Draft

Report of the

Network Architecture and Interconnection Subcommittee

# Table of Contents

Table of Contents	1

Executive Summary	2

Overview and Goals - Modified by LSG 02/13/01	3

ANSS directives - Original by Steve Malone, Modified by LSG 02/08/01	5

NAI Scope - Modified LSG 02/13/01	7

NAI Design Goals - Kent's 02/13/01 contribution	13

Design Decisions	16

Issues and Tradeoffs	20

Proposed course of action	24

Functional Design	26

Strong-motion support - Tony's 01/27/01 contribution	34

Appendices	37

# Executive Summary

# Overview and Goals - Modified by LSG 02/13/01

The primary motivation for the Advanced National Seismic System is to "meet the needs of the People of the United States for timely and accurate earthquake information relevant to research, education, engineering, and public safety associated with seismic and volcano hazards."  In order to fulfill this mission, four major goals were articulated in USGS Circular 1188:

- Establish and maintain an advanced infrastructure for seismic monitoring throughout the United States that operates with high performance standards, gathers critical technical data, and effectively provides information products and services to meet the Nation's needs. An Advanced National Seismic System should consist of modern seismographs, communication networks, data processing centers, and well-trained personnel; such an integrated system would constantly record and analyze seismic data and provide timely and reliable information on earthquakes and other seismic disturbances.

- Continuously monitor earthquakes and other seismic disturbances throughout the United States, including earthquakes that may cause a tsunami or precede a volcanic eruption, with special focus on regions of moderate to high hazard and risk.

- Thoroughly measure strong earthquake shaking at ground sites and in buildings and critical structures. Focus should be in urban areas and near major active fault zones to gather greatly needed data and information for reducing earthquake impacts on buildings and structures.

- Automatically broadcast information when a significant earthquake occurs to save lives and property, by facilitating decision making and mitigating actions such as search and rescue, fire prevention, and deployment of engineers and inspectors for building inspection. Where feasible, for sites at distance from the epicenter, broadcast an early warning seconds before strong shaking arrives. Provide similar capabilities for automated warning and alert for tsunamis and volcanic eruptions.

As part of the process of developing the guidelines and standards for the establishment of the ANSS, the subcommittee on Network Architecture and Interconnection (NAI) was charged to

Develop consensus specifications for the integrated design of national, regional, and urban monitoring components and for communications among the components (sensors, data centers, and real-time recipients of data and products). This includes the technical design of communications protocols and data center design and functionality, but does not include specifications of data formats. The system should include consideration of appropriate levels of timeliness, completeness, robustness, and redundancy. The design must examine distributed data acquisition and processing, and must allow for distributed data archiving and distribution. The capability to incorporate data from sensors and networks owned and operated by other organizations should be included. Performance specifications for the data acquisition and exchange hardware/software system nationwide need to be identified.

The NAI subcommittee consists of core members from the seismological and engineering communities, representing both scientists and developers.  The committee is

Lind Gee, UC Berkeley

Doug Given, USGS

Steve Goldstein, NSF

Kent Lindquist, University of Alaska

Phil Maechling, Caltech (now at Cysive Inc.)

Gary Pavlis, University of Indiana

Tony Shakal, California Division of Mines and Geology

Mitch Withers, University of Memphis

In addition to these participants, the NAI was supplemented by liason members to the Technical Integration Committee:

Tim Ahern, IRIS

Ray Buland, USGS Golden

Steve Malone, University of Washington

# ANSS directives - Original by Steve Malone, Modified by LSG 02/08/01

In order for the NAI subcommittee to proceed, it was necessary to identify the performance goals of the ANSS.  From these goals, system specifications may be determined and appropriate design decisions discussed.  Unfortunately, this has been a difficult process, in part since the USGS Circular 1188 did not fully specify the performance goals.

## Products

Advanced infrastructure for seismic monitoring

Gather critical technical data

Provide earthquake information products

Do strong-motion monitoring (nothing mentioned about doing it in real-time.)

Automatic broadcast of information for immediate assessment of earthquake's impact.

In large urban areas regional centers will produce ground shaking maps.

Provide warning for tsunamis and volcanic eruptions.

Where feasible do early warning seconds before strong shaking arrives.

Information products must be timely and also appropriate for long-term needs.

Innovative and customized services provided to users needing info and assistance.

## Network organization and structure

Do continuous monitoring nationwide but focus on regions of moderate to high risk

Modernize and expand infrastructure.

Use modern communication networks and processing centers

Components must function in a well-organized way.

Common infrastructure integrated with robust application software.

Should be designed, created and operated using a systems engineering approach.

Install robust hardware and software for real-time data acq., processing and automatic exchange of network data among national and regional network recording centers.

Modernize regional centers to uniform standards to communicate with each other, to the national net and to the public.

NEIC is focal point for all seismic monitoring.

NEIC should serve as backup for all regional networks and data centers and be able to replicate their services should a regional center fail.

Integrate ALL signals from ground-deformation sensors including GPS (!!!)

## Standards

High performance standards

National and regional monitoring centers should have robust capabilities for RT acq, processing and exchange.

Set standards and performance goals.

Standardize collection, exchange and archiving

Integrate existing capabilities and expertise and use a system engineering approach to create a master plan which includes performance goals, standards and procedures.

Standardize data acq and processing software.

NEIC should lead in setting standards for data formats, processing and exchange.

Standards for data collection do NOT require stopping using existing hardware and software but rather prescribe guidelines to integrate with ANSS.

Performance goals should come from a review of regions throughout US to develop specific plans to ensure:

1. continuous surveillance

2. reliable delivery of time-critical info in emergency situations

3. real-time responsiveness of national system 24x7

## Archive

Establish effective data management scheme for integration, archiving and distribution of seismic data.

Investment is needed in data management facilities to organize and distribute raw seismic data for research purposes.

NEIC is the national distribution point for parametric earthquake data, catalogs and general information.

Facilities larger (than NEIC) with more specialized functions are need to archive and distribute raw seismic data.

ANSS should expand IRIS DMS and/or various regional centers such as NCEDC to accommodate increased data  OR build new facilities based on IRIS and NCEDC models.

## Specific Numbers

Install new stations: 100-NSN, 1000-modern regional, 3,000-free-field SM 3,000-structural SM

Funding for up to 20 regional centers

National Steering Committee - There will be 7 regions with regional centers (didn't say about other recording and processing centers).

# NAI Scope - Modified LSG 02/13/01

Building an Advanced National Seismic System is a major undertaking, especially a system designed to be multi-purpose.  The ANSS as proposed serves researchers and practioners, seismologists and engineers, emergency response managers and hazard mitigation specialists -- to name a portion of the user community.  Serving a diverse clientel - with widely different expectations - is a significant challenge.

Earthquake monitoring has a long history in the United States.  From early seismographic stations in California to USGS-sponsored networks in the 1970s to the development of the TriNet project, the uneven evolution of seismic monitoring has left a complex legacy of spatially variable intrastructure and capability.  Stiching all the current pieces together in a coherent and operational system will require careful design and implementation.  Given this complexity, it is worthwhile to consider what the ANSS might look like if it were designed without any knowledge of the existing.

In this strawman, one could imagine a national monitoring network, consisting of regional and urban elements and locally densified in areas of particular hazard or risk.  All stations would be as standardized as possible and legacy stations would not be an issue.   In some areas, local sites would be used for data concentration, in order to facilitate efficient communications.  Many or all sites would have multiple communication.  There would 2 (or more) national monitoring centers - located far from areas of seismic hazard.  It is likely that long-term archives would be associated with each processing center.

This model is appealing because of its simplicity.  This design minizes the number tiers in the seismological hierarchy (Figure 1) and therefore reduces the number of interfaces.  This strawman easily produces a "national system" as processing would be highly centralized and standarized.  The creation of a uniform national earthquake products becomes trivial.  The issues associated with partial or incomplete views of events are reduced and the hierarchy of authority is easily defined.  By definition there is one-stop shopping for earthquake information - users need only to approach a single entity.

By contrast, the ANSS is likely to be more complex (Figure 2).  USGS Circular 1188 recognizes a heriarchy in seismic monitoring, with multiple regional centers and national operations under NEIC.  Data processing is expected to be widely distributed - and consequently there will be multiple sources of earthquake information and data.  Legacy stations are an important consideration - bringing both the value of added capability and the complication of a heterogeneous network.  Of particular concern will the issue of "authority" associated with the distribution of earthquake information.

To explore some of the issues, we focus on the hierarchy shown in figure 2 and discuss the different elements - and associated assumptions - considered within the scope of the NAI.

The lowest level in any ANSS diagram is the seismographic station.  In both figures 1 and 2, the red and black circles indicate seismic stations.  They may be any type of station - national, regional, or urban.  Red indicates ANSS supported or funded stations, black indicates non-ANSS supported.  The non-ANSS supported stations may be contributed to ANSS processing if the appropriate standards are met. The red lines indicate a communications link.  The existence of ANSS and non-ANSS stations imply that the ANSS system will need to address a highly heterogeneous environment.

Since seismic data are the cornerstone of the ANSS, it is likely that the consideration of system reliability will lead to the implementation of multiple communication links (indicated by dotted lines).  These secondary links may be an alternate path to the primary recipient or a link to regional or national processing center(s).  Not all stations have multiple telemetry links but some number of critical stations do.  This diagram does not differentiate between dedicated and "dial-up" communications. Certainly many sites will require continuous telemetry, but some may not (for example, noisy urban sites).

The flow of data to multiple processing centers can create potential problems in terms of data loops and the issue of tracking the path of waveform data will be important.  It seems unlikely, however, that all waveform data will be processed by all centers.  A more likely scenario is one where neighboring centers engage in complete - or nearly complete- waveform exchange in order to unify their view of events.

The seismographic stations will produce time-series data, either triggered or a combination of triggered and continuous data.  Triggerred data presents an additional set of potential problems, particularly from the perspective of rapid earthquake processing, since they indtroduce a non-deterministic load on the system.  In some cases, the dataloggers may output parametric data as well, such as state-of-health information, phase detections or peak ground motions.

Between the seismographic stations and the regional processing centers, there may be one or two intermediate levels.  It is likely that the need for these levels will vary from region to region.  For example, in some instances data may be collected from several stations at a single site.  These sites are denoted by yellow triangles and are called "data concentrators".  In general, these will be unstaffed facilities, but there may be a local contact.  There are two possible models for this tier.  One is that these facilities just forward the waveform data to the next level.  In this case, there may or may not be local storage at this site (assuming that the dataloggers have local storage), but essentially, this level would be a telemetry collection point.  A second model is that some low-level processing is done at the facility and only selected waveforms are forwarded to the next level. In this case, a system might perform subnet triggering or some type of event detection and then forward the triggered waveforms (and associated parametric data) out.  This type of model might be useful in areas where it is difficult to get sufficient bandwidth to transmit all of the waveform data.  These may or may not be ANSS-supported operations.  For example, this might be a local utility that has deployed strong-motion instrumentation and is willing to share the data.  In another example, this might be data from a local array of stations, with a single, convenient point of outward communication.

Another intermediate level is that of a local center.  This level is perhaps the least well constrained from the perspective of the NAI subcommittee.  The center may be responsible for the operations and maintenance of a number of stations, as well as for local acquisition, under the direction of a regional center.  Waveform data collected by the local centers will be forwarded to its regional center and to additional regional or national centers as needed.  By agreement with the regional processing center, the local center may run all or part of the earthquake processing software.  The local center may perform review operations and local QC on data from their stations.  These facilities may provide local seismological expertise to the community and local technical support for operations at tiers 0 and 1. These are facilities staffed during normal hours of operation and in some cases may provide 7x24 response.

In terms of the scope of the NAI subcommittee, these two intermediate levels add some complexity, but do not significantly impact the system design goals.  In particular, depending on the actual implementation, the local center may just be a scaled version of a regional processing center.

The regional processing center is a central hub of operations in an ANSS region and there may be more than one in a region.  If there is more than one regional center, within a region, it will be necessary to clearly define the scope of operations and authority.   As envisioned, the regional centers will have primary responsibility for rapid earthquake processing and notification.  While the regional center will receive parametric data from other tiers within its region - and from adjoining regions - it will be the authoritative source of earthquake information in its region and will have responsibility for distribution of this information.  They also have primary responsibility for building reviewed products, such as earthquake catalogs and QC waveform data.  They may or may not have a local archive, but will contribute the waveform data collection to an ANSS archive.

The national center (whose operations may be split among several facilities) is "the focal point for all seismic monitoring in the United States. ... It should serve ... as a backup for all regional networks and data centers. It must be able to replicate their services should a regional center fail due to a major earthquake, power loss, or other extreme event ...".

Figure 2 and these "levels" or tiers were used to structure the thinking of the NAI.  Viewing ourselves as the pipe committee, we focused on

Where do the pipes go?

What is in them?

What are they made of?

What is at either end?

In other to address these issues, we drew some lines and made some assumptions.

1) Responsibility for station quality control is assumed to be the responsibility of the local or regional authority.  Issues such as calibration, instrument response, and clock quality are best addressed at the local level.  So, the local/regional authority are assumed to be the sources of these meta data.

2) The long-term archive may be decoupled from the real-time processing systems.

e.g., archiving is a separable function and does not require collocation

3) Security

e.g., we are not addressing CTBT-level security (digital signatures and the like)

to be added:

discussion of data volunes

perhaps something about different components (hardware, software, communications, people)

discuss different levels of users

data outlet concept

one answer (?)

information improves with time

| Level | Products | Recipients | Seismological expertise | Technical Support |
| --- | --- | --- | --- | --- |
| Station | Raw timeseries Auto parameters | Data concentrators Local Centers Regional Centers National Centers | - | - |
| Data Concentrator | Raw timeseries Auto parameters | Local Centers Regional Centers National Centers | - | - |
| Local Center | auto parameters auto event information (?) reviewed catalog (?) QC waveforms (?) | Regional Centers National Centers | X | X |
| Regional Center | auto parametric information auto event information reviewed catalog QC waveforms archive in some cases | Regional Centers National Centers | X | X |
| National center | auto parametric information auto event information reviewed catalog QC waveforms archive | Regional Centers N | X | X |

# NAI Design Goals - Kent's 02/13/01 contribution

## Overview and functional Goals

The overall ANSS goals and intended final products, as specified by USGS Circular 1188, specify in turn a suite of functional specifications. The functional specifications again provide the goals of the ANSS, albeit in a form detailed enough to plan the construction phase. These functional specifications themselves do not enumerate design decisions; rather, taken as a suite, the party or parties responsible for implementing the ANSS system will need to find the set of technical specifications and design decisions that properly satisfy the functional specifications. It is appropriate for the NAI committee to specify a level of detail below which it will not undertake actual design. This report is limited to functional specifications as they depend on ANSS goals, generally remaining above technical specifications and specific design decisions which would constrain implementation. Instead, we recommend a careful outlining of the procedure by which the ANSS software infrastructure and communication protocols will be implemented and guided. A mechanism similar to the Internet RFC mechanism needs to be used in order to allow changes and evolution in the technical and functional specifications as prototype efforts are evaluated and improved.

## Functional specifications

Data collected by ANSS need to be accessible in a dual-use manner that is seamlessly designed for both the weak-motion seismological applications and the strong-motion and engineering communities.

The data exchange mechanisms, when completed, must be designed such that either direct interfacing with standard seismological applications is provided, or appropriate interfaces to these applications must be supplied.

Where it is possible to avoid single points of failure, data communications strategies must assure reliable delivery [quantitatively, how reliable?] in spite of the possibility of damage to infrastructure during large earthquakes. Waveform data must also be delivered in a timely fashion [specify quantitatively]. This requires choosing a strategy that accounts for the possibility of larger bandwidth needed for signals from large earthquakes.

Mechanisms for data distribution need to present a coherent interface for the end user that is not confusing, allowing straightforward customization for their regions of interest.

The ANSS infrastructure must coordinate the input from component and contributing networks. This involves accepting input from the broad cross-section outside the USGS that contributes to seismic monitoring in the United States. Just as public law assigns to the USGS the Federal responsibility to “monitor seismic activity” in the United States [USGS Circular 1188 p. 14], funding for current individual developments in addressing the nation’s seismic monitoring needs have come from other agencies with specific goals and needs [1188 p. 15], or from other agencies or interests outside the USGS. This reflects the many local and regional, and even national agencies outside the USGS which have a mandate to monitor seismic activity alongside the Federal efforts. The ANSS allows a unique opportunity to blend these efforts together in a synergistic way, through construction of a networking infrastructure that allows algorithmic redundancy, local and regional systems heterogeneity, and nevertheless integrates the input from all components in a seamless way, with final output products available to the community in a standardized form.

The  need for consistent earthquake reporting from ANSS, combined with the need to integrate data and processing results from contributing networks suggests specifying quality-control mechanisms for contributed data. These could take the form of threshold levels of data timeliness, reliability, and timestamp accuracy for waveform data; or perhaps a graded approach for incorporation of several different quality-levels of data.

The current case, and also a possibility at the outset of ANSS implementation, is that not all datalogger manufacturers will adhere to a common format. Therefore, it may be advantageous to consider a high degree of interoperability in the system, namely an ability to mesh with existing data formats and protocols.

Scalability decisions need to be based on an understanding of how much of the scalability can be done directly with hardware.

Similar to the enhanced physical infrastructure of the upgraded seismic network, the informational infrastructure of the Advanced National Seismic System  involves extensive effort on the part of many people for planning, development, and implementation. The software and protocols, as well as the hardware and instrumentation, fall under the operational concept expressed on p. 21 of Circular 1188:

“The interrelated components of a National Seismic System must function in a well-organized way. The system should be designed, created, and operated using a systems engineering approach to ensure that  both the whole and its parts meet the desired performance goals in a cost-effective way.”

The 1188 circular specifies as well to “Integrate existing capabilities and expertise of regional seismic networks, strong-motion networks, and the US National Seismograph Network, and use a systems engineering approach to create a master plan for nationwide seismic monitoring and information flow, including performance goals, standards, and procedures.” [1188 p. 21].

Quoting from section 6.3 of circular 1188, “Standards for data collection and processing will not necessarily require seismic network operators to stop using existing hardware and software. Rather, they will prescribe guidelines that network operators and other potential participants must meet to integrate their instruments and data into the National Seismic System.” Towards that end, we recommend that the network interconnection specification meet at the level of protocols rather than of particular software or software libraries to run. Variations in regional network operating conditions necessarily will make the most detailed level of the ANSS implementation somewhat heterogeneous. Allowing for this at the outset will permit blending of all available existing and newly designed assets into a comprehensive system that is unified at the level of final product output and user interaction. Additionally, allowing regional heterogeneity in running systems will provide algorithmic redundancy for additional system robustness. Of course, for ANSS to present a unified output result, the component software packages running regionally and centrally have to be compatible. Compatible, however, does not have to mean identical. In fact, requiring identical software and systems in all regions may be unnecessarily constraining, since it will inhibit the ability to address regionally diverse needs. Instead, it is advantageous to develop the necessary protocol “glue” to make mutually compatible all the software developed to address regionally diverse needs.

The ANSS system needs to make as many earthquakes as possible available in a given area, in order for engineers, scientists etc. to improve understanding and public safety in the given area.

# Design Decisions

## Modularity

Functionality and performance tend to be inversely related

One function per module; minimize interactions between modules, no "backflushing"

## Middleware

Expectation of heterogeneous environment

API's

Meet at the protocol

Interface layer gives security and concurrency

## Data provenance and quality

Importance of tracking data as it flows through the system (who did what when?)

All ANSS data products must have an associated quality

e.g., for waveforms, based on latency, clock quality, level of QC ...

## Real-time processing - Mitch 02/13/01; LSG edits 02/14

Processing of ANSS data for rapid earthquake information requires access to data in real-time buffers. Although we place no constraints on the implementation of real-time buffers (e.g. via a DBMS, RAM, or disk), however, it is necessary for data to be available to applications within a time frame where the results of the application are most useful.  They must further retain availability long enough for applications to obtain the required information.  Ideally, applications will obtain information from the buffers as the information becomes available and then utilize application buffers.  This approach negates the need for application independent buffers from having to predict all possible scenarios and needs.  In some cases it may be desirable to place a software buffering layer between applications and real-time buffers in order to obtain a variety of application class dependent buffers.  So-called real-time applications may need information anywhere from seconds to minutes from the earthquake origin time.

Driven by the earliest product and the slowest product ...

Owing to the mission critical nature of real-time buffers, applications should gain information or attach to the buffers such that loads are predictable and can be strictly managed.  These applications should provide standard interfaces, preferably at the protocol.  Furthermore, it is necessary that requests to the buffers for data outside of the "available" time window be handled gracefully.

Buffers should be capable of populating, either via applications or directly, with other buffers not necessarily residing on the same physical system or within the same geographic region.  There may or may not be overlapping information in "neighboring" buffers.

Appropriate auditing tools should be provided to monitor the performance and use of real-time buffers.

Buffers should fail gracefully and provide alarms to alert appropriate staff on immenant failure.

Some mission critical buffers may require dual-buffering.

## Review and analysis - Mitch 02/13/01

All data analysis and review is performed at the ANSS processing center level {and prior to populating the National Archive System (NAS) LSG note - I disagree with this}.  Information may or may not be fed to the NAS as it becomes available (implying the need for processing centers to provide updated information to the NAS to modify and/or replace existing NAS information).

We envision at least 4 levels of review and analysis: Rapid, Revised, pre-Submission, and post-Submission. {LSG note - I'm not sure I see a reason to create differences between revised, pre-submission and post-submission.  There is a continuum of review.  The NAS needs to receive all updates in a timely fashion.}

Rapid review is done immediately following an alarm and must be performed within a few tens of minutes after the origin time of the earthquake.  The application should be built for speed and ease of use.  Procedures should be capable of combining multi-regional information but must be able to operate under the assumption that communications are restricted or non-existent.  Broadcast of information should be streamlined and automated where appropriate and provide positive feedback on transmit of information and on receipt where feasible.

Revised review and analysis assumes that updates to rapid processing will be performed on a continuing basis as additional information becomes available.  This processing is performed on the order of tens of minutes to hours.  It is likely that communications will be less restricted at this level but not assumed to be so.

pre-Submission processing is performed on the order of tens of minutes to days.  It is intended that this level will be more concerned with completeness and quality than other rapid analyses.  Completion of this level results in submission of data package to NAS. It is assumed that at least partial system connectivity has been restored.

post-Submission assumes that situations may arise that require correcting information previously submitted to the NAS.  It is assumed that nearly complete connectivity is available.

Based on previous experience, we assume that the latter three processing levels are dbms-based, and that the rapid processing may be.  We also assume that schemas appropriate for rapid processing are not necessarily the same as less time critical processing.

## Real-time responsibilities and the NAS - Mitch 02/13/01

The National Archive System (NAS) does have rapid response responsibilities though not mission critical ones.  A wide variety of users desire information immediately following events.  These include scientific and engineering researchers, media, educators, and the general public.  Various local, regional, and national customers with time-critical needs will subscribe directly to regional processing centers.  Other users connect via the NAS.  This provides a mechanism for delegating applications that may cause unpredictable loads to the NAS and allows for predictable loads at the REIC's.  Each REIC should be able to operate at least at the Rapid processing and review levels without connections to the NAS.

## Reliability - Ray 02/13/01

Health and status monitoring

The simplest statement of the ultimate reliability specification of the ANSS is that a total system failure during any significant event is unacceptable.  In practical terms this means that enough of the ANSS must be operational to provide acceptable quality information about any possible potentially damaging event in the US throughout the life of the system.  On the other hand, it should be expected that the full performance of the system in terms of response time and accuracy should be available a very high percentage of the time.  This is inevitably a cost-performance issue.  100% availability is, in practice, impossible to guarantee (e.g., against "acts of God") and the cost of closely approaching this ideal grows exponentially.  This is the best single argument for multiple, geographically isolated, data processing centers.  Finally, it seems obvious that the goal should be for the ANSS to function at the highest possible level possible under any possible circumstances.  That is, performance should degrade gracefully as components of the system fail.

To quantify the implications of these general considerations, it is useful to consider failure modes and the level of availability observed in practice.  The most obvious failure mode is the complete failure of a single data processing center.  This can occur through catastrophic damage to the facility, but is more likely to be due to infrastructure issues, particularly power (e.g., extended A/C power interruptions or UPS failures) or communications (e.g., LAN failure due to mis-configuration or equipment failure).  USNSN experience indicates that complete processing center failure occurs on the order of a few hours per year (i.e., availability of 99.977%).  Therefore, assuming multiple data processing centers, the probability of a total system failure over, say, a 10-year system life becomes vanishingly small barring a common failure mode (e.g., common design flaw or network worm).  Note that this assumes that equipment is replaced according to a sensible life cycle management plan (aging equipment greatly reduces the availability of each data processing center).

A much more likely scenario is a partial failure at one or more data processing centers compromising system performance.  A common scenario is the loss of a significant subset of field stations due to the failure of a communications interface or acquisition front end.  Satellite systems are particularly prone to single points of failure.  However, even terrestrial links typically enter buildings at "demark" facilities that provide single points of failure.  Another common failure mode is inherent in systems with distributed, loosely coupled hardware and software modules.  Such systems enhance overall reliability, maintainability, and scalability, but also provide the opportunity for the partial failure of both hardware and software subsystems.  The impact of such failures can vary widely from simply increasing latency to the loss of major processing subsystems (e.g., earthquake location).  Also, the failure of backend buffer storage (e.g., a DBMS) can impact both near-real-time products (e.g., shake maps) and analyst review.  Finally, it is worth noting that one of the most common causes of partial data center failures is developing, testing, and installing new or updated hardware and software.  Note that partial failures that may result in normal data acquisition, but a loss of rapid response capability are the strongest argument for near-real-time data exchange among data processing centers.

USNSN experience suggests that partial data processing center failures can be a very significant problem.  Because partial failures often require considerable time to diagnose and repair (e.g., TCP/IP backbones or router/DNS problems), such failures might be as common as 1 day per month (i.e., full capability availability of 96.667%).  While this level of degraded performance may be acceptable, taken over many data processing centers, the availability of full capability system wide may drop below 50%.

In summary, the probability of the total system not producing an adequate result for a media worth event should be reduced to as close to zero as possible over a projected system life.  Realistically, an hour or two of down time over a 10-year period would probably be acceptable.  Clearly, because events take a relatively long time to propagate, short system failures are more acceptable than long ones.  Second, the probability of the total failure of any one data processing center should be reduced as much as practicable.  Experience suggests that a target of an hour or two per year is achievable.  Finally, partial data processing failures are probably fairly likely and can have widely varying consequences.  Designing the system to reduce the impact of partial failures will be critical.

## Standardized protocols and interfaces

Use of standard protocols (ie, TCP/IP)

Integration of non-ANSS stations

Standardized distribution

Continuous and event-based requests

Filtering data (stepping up or stepping down data volumes)

# Issues and Tradeoffs

## Role of National Processing Center - Mitch 02/13/01

The ANSS is envisioned as a broadly distributed system.  In a change from conventions established by the CNSS, ANSS regions are fully adjoining. ....

standard national catalog

backup real-time processing and notification, 7x24 operations

seismicity outside of regions

### Earthquake catalogs

{LSG note - I think this should be recast to address the broader issue of the standard catalog.  I think you are on the right track - but I think it needs a slighly different focus.}

Many regional networks locate and archive events down to sub magnitude 1. This is clearly not feasible for the NPC given its global mission.  Considering only U.S. earthquakes if a magnitude threshold lower than is practical using only NSN data is desired, then not only will greater staff be required, but the standalone operation goal is compromised.  Regardless of where catalogs and archives are kept, tradeoffs associated with the NPC performing all REIC tasks nationwide are prohibitive and mutually exclusive with other performance requirements.

### Stand-alone NSN vs NSN + Regionals

The NSN works in conjunction with the Regionals to provide several positive benefits such as local expertise with national cohesion, robustness through redundancy, direct local contacts with national authority, and just a really cool way to do things.

### Backup vs primary portal

What portal do users connect to?  It is reasonable to expect state and local emergency managers to receive information from the REIC but to provide fully redundant robustness, mechanisms must be implemented to allow automatic switching to the NEIC or neighboring REIC's.

### Primary Authority vs Another Region

Does the NEIC act as the sole primary authority based on REIC input or does the NEIC act as a backup for the REIC.  What if both the REIC and the NEIC do not provide the required information in a timely manner requiring a neighbor REIC to step in.

## Role of national archive - Mitch 02/13/2001

The NAS should be fed information with sufficiently low latency to satisfy non-time critical impatient customers (e.g. researchers, general public, media) but the REIC's and the NEIC must be prepared to back up the NAS for these functions.  The NAS is by its very nature, not real-time nor should real-time or rapid responsibilities be placed on it.  Due to the high costs associated with constructing and maintaining a NAS, it is likely that only one will exist.  Placing time-critical applications on the NAS produces an unacceptable and avoidable single point of failure.

### Time-criticality

We envision that the more time-critical a given component is, the greater the cost (and required reliability, robustness, etc).  Given that primary products are when, where and how big for the entire nation, the NSN and National Processing Center are the most time-critical components. Certain regional components may approach the criticality of national components.  If structures and lifelines are instrumented that may reduce loss of life or property, these may obtain even greater criticality and may need to be linked directly to the user.

### Analysis and QC

Issues related to the NPC for analysis and QC are strongly associated with those under the magnitude section.

### Regional Arbiter vs wide open

The role of the NPC could become the arbiter of conflicting or differing information.  Alternatively the system could be designed to be self-correcting.  The former places a single point of failure while the later requires greater system complexity.  Both require automated "business rules" along the lines of the CNSS authoritative region rules.

### Input comm

With increasing reliance on the NPC as the authority rather than the first among equals or as a backup will govern bandwidth and reliability, and robustness requirements on incoming and outgoing communication.

### Output comm

If RPC's link via the NPC, this places added burden on NPC communications in addition to implying a single point of failure.  If RPC's coordinate directly, this implies similar requirements at the regional level.  If coordination is done at the local or station level, greatest robustness is achieved with non-trivial installation and maintenance costs.

## Timeliness, robustness, completeness

## Data distribution

## Early Warning

## Security

Issues related to security have several different levels.  For the CTBT, the Air Force has requested both a 16-character random serial numberr and a 16-character password with encryption  - just to get access to the datalogger.  The ultimate security would be to require a digital signature in every packet.  This implementation design would increase cost in terms of required bandthwidth as well as reducing performance due to extra processing.  The NAI has not addressed this level of security.

However, there are numerous areas where security needs to be addressed.  For example, the ANSS must ensure that critical computers for data acquisition, processing, and archiving are secure against hacker attacks. ....

## Mainenance, support/useability/people

highly variable local conditions and capabilities in the existing system

## Data divergence and convergence - Kent 02/14/01

The prospect of having processing done at multiple centers, or even by multiple systems (operational and backup) at the same center, brings up the possibility that slightly different answers may come out of supposedly identical systems.  In practice, this is almost unavoidable, especially as data-rates increase.  Digitizer noise can make operational and backup digitizer signals look slightly different. Differences in picking can result from this to the extent that the picker is robust but not perfectly robust, or where there is embedded state-dependence or nonlinearity in picking and association algorithms.  Also, with many data flow paths, part of the motivation for redundancy is to make sure that something is always running even if one particular data-flow path drops out.  Thus there is always potential for slightly different output from various overlapping systems.  This potential divergence should be handled at the outset.  In other words, the final system needs procedures to integrate the outputs of various data-flow paths and redundant systems, such that there is always one stable, authoritative answer for each piece of data or data stream. Note that these procedures may not have to all be automated or software-driven: in some cases the procedures could amount to a human operator deciding to go to a redundant backup system instead of a main operations system.  In other cases it may be possible to automate part of the integration of multiple system output into a convergent answer for all of ANSS, for example earthquake solutions from regional and national centers may be able to be decided amongst with automated algorithms.  For some of the issues the concept of “authoritative region” may be useful.

An advantage of handling well the engineering of data-divergence issues is the possibility of building algorithmic redundancy into the ANSS system.  There is some advantage, if multiple systems are doing essentially the same task, of not having identical software running in all places.  To quote Alex Bittenbinder, “there’s no point in having two systems divide by zero at the same point.” Allowing at the outset for integrating the diverse input of multiple software solutions may allow for a far more robust processing system and interconnection system in the end.

As a final note, where divergences between multiple copies of the same data stream are concerned, it will be critical to assure that no data-loops are created in the ANSS system.  This is related to the problem of provenance of each data stream.

## Overdesigning

## Scalability - Kent 02/14/01

The ANSS integrated system will encompass more seismic stations and process more data than any other  network to date. Following the standard maxim “any complex system that works is based on a simple system that  works,” the hope here is that a system that works for hundreds of stations can be generalized to handle thousands merely by adding more components.  This is possible if the interconnection mechanisms between the components are well thought out. Many software developers approach the scalability issue by transferring it: to the greatest extent possible, solve the problem with hardware. Buy bigger machines - or more machines.  A major aspect to consider here is the linearity of the scaling: whether doubling the processor power or other available resource actually doubles the performance or data-volume handling ability of the system.

In analyzing scalability issues, one should recognize that functionality (number of fancy features in the system) and performance tend to be inversely related.  For scalability reasons, therefore, it may be advantageous to have the communication substrate for the system not do a lot of extra fancy processing.  Wherever possible, it is good to heavily leverage the capabilities of existing communications protocols and operating systems features.  For example, this could mean relying on the the checksums and packet-dropout detection of TCP/IP where possible, or relying on operating system features such as threading as much as possible for multitasking.

# Proposed course of action

Random ideas

Standards are a 2-edged sword.  Having no standards is better than having bad standards.  Need a mechanism for evolution

Be prepared to do it over

Interoperability as a mantra.  Will a particular design decision exclude or maintain interoperability

survey current NSS operations

Evaluate existing systems

Establish a testbed

## Moving to technical design - Kent 02/13/01

The network interconnection subcommittee, in its efforts to clarify the level of detail it needs to specify for architectural issues, has necessarily had to speculate on the way ANSS interconnections will be implemented. It also appears within our purview to make recommendations on how to implement the ANSS interconnections. Given the size of the task, the move from outset goals to final system can be divided into several potential sections:

- Derivation of detailed functional specifications from the broad goals of the ANSS mandate

- Inversion of the entire set of detailed functional specifications to get a self-consistent set of detailed design specifications that will meet the functional needs

- Implementation and testing of a prototype system based on the draft design goals; or, either alternatively or in conjunction, a review of existing systems for component parts and workable strategies that already exist and can meet part of ANSS needs

- Modification of the initial design to incorporate the lessons of the prototype test

- Implementation and acquisition of the necessary software and databasing components for the final ANSS operational system.

These steps or a workable, modified version of them will require several groups of tasks:

- Seismological guidance to make sure the ANSS goals will be met

- Seismological guidance to make sure the interfaces and implementation decisions etc. are realistic for the target seismological communities

- Work to extract a set of self-consistent, detailed functional specifications that are in line with and help instantiate the “big picture” of ANSS functionality

- Inversion work to turn the functional specifications into a detailed design

- Construction work to take the detailed design blueprint and  build a running system from it

- Evaluation work to test the running prototype and/or final system

Some of these tasks, especially some of the guidance tasks, may be available from the seismological community without requiring full-time commitment. However, other aspects, especially the software-system construction work, will require full-time attention from multiple persons. With a software and hardware project the size of ANSS, even the specification of a detailed design will probably require full-time work by multiple parties. There are several potential sources of labor for these stages.

- Pro-bono, non-full-time work by members of the seismological community at large

- Paid, non-full-time work by members of the seismological community at large, regional network operators, and/or seismologists within each region

- Paid consulting advice from technical management firms, networking specialists etc. in which the consultants do not do the “heavy-lifting”, but nevertheless provide input on plans and/or review of specifications etc.

- Paid contracting work for one or more of : the complete functional specification of the system; the derivation of a design blueprint and/or design specification for the ANSS system; construction of a prototype software and/or hardware system according to design blueprints; evaluation of the prototype system; construction of the final ANSS software system (processing, interconnection, archiving, and data-product extraction)

- Consulting advice or guidance for items in #3 above, provided  by USGS staff employees;

- Actual work for items listed in #4 above, provided by USGS staff employees

While it may be beyond this particular subcommittee to sort out the handling of all ANSS implementation, we recommend that the source of labor for each of the major implementation steps be explicitly clarified. Some of these may require an official Request for Quote or Request for Proposal to the general community.

# Functional Design

## Distribution from datalogger to node - Mitch's 01/29/01 contribution

Specifications for distribution of data from the datalogger to a processing center must address several issues:

- redundant communications paths

- legacy systems

- communications limitations and costs

- high dynamic range, wide frequency band, and high sample rates

- diverse and dynamic station/channel priorities

- status information and QC

- maximimum functionality and reliability balanced with minimum complexity

- authentication

| station type | data availability | paths required |
| --- | --- | --- |
| NSN Backbone | waveforms/status (seconds) | multiple centers, redundant media |
| Regional Backbone | waveforms/status (seconds) | multiple centers, redundant media |
| Auxiliary | waveforms/status (seconds to minutes) | multiple centers |
| Free Field SM | waveforms/status/derived (seconds to minutes) | multiple centers |
| Reference SM | waveforms/status/derived (seconds to minutes) | multiple centers |
| Structural SM | waveforms/status/derived (hours to days) | regional center |
| Other | waveforms/status/derived (hours to days) | regional center |

### Communications Paths

Redundant communications paths are required for NSN and Regional backbone stations. These paths will not only require data transmission to multiple centers, but the use of multiple communications media. The media will be chosen such that the strengths of one offset the weaknesses of the others.

Real-time full waveform transfer is required for NSN and Regional backbone stations. Packet verification and retransmit capability must be maintained to ensure minimum data gaps.

ip based communications are strongly encouraged to provide standard application interfaces. We have learned through experience that this protocol provides many advantages and should be used wherever possible. Further, tcp/ip is useful for point to point communications but may not always be appropriate (e.g. udp or other protocols may be more appropriate in some cases). Data exchange formats will be such that either direct interfacing with standard seismological applications is provided, or appropriate interfaces to these applications, or a means to create them, must be supplied.

3 days of onsite data storage are required for NSN and Regional backbone stations. Methods to retrieve these data in the event of communications loss shall include both on-site and remote capability.

### Legacy Systems

Interfacing with the ANSS is the responsibility of operators of legacy systems.

### Communications limitations and costs

Recognizing fiscal limitations not all stations will be real-time, nor redundant, nor dedicated. This determination is best made at the regional level. For example, auxiliary stations may have real-time communications, and may be transmitted to multiple centers, but communications may use standard public internet.

### High Dynamic Range, Wide Frequency Band, and High Sample Rates

The dynamic range, frequency band, and sample rate will govern the required communications and is highly station dependent. Real-time NSN and Regional backbone stations should provide high dynamic range (24 bits) but may be sampled at 20-40Hz. Auxiliary stations (which may include backbone stations) may provide high dynamic range but will generally provide higher sample rates on the order of 100Hz. Recognizing that currently employed compression algorithms become highly inefficient for large fluctions in data values (i.e. during an earthquake) latencies produced by such algorithms should not become so large as to adversely affect operations. Latencies for NSN and regional backbone stations should ideally be less than several seconds or tens of seconds under exceptional circumstances in order to produce timely products.

### Status Information and QC

Periodic and ongoing status information must be available for standard processing at the center. Information such as mass position, satellite lock/timing corrections, sample rates, channel names, temperature, connection quality, and data outages. These data should be applied to the waveforms automatically and reviewed by the analyst.

### Maximimum Functionality and Reliability Balanced with Minimum Complexity

It must be recognized that increased complexity and functionality reduces reliability and increases cost. It is therefor likely that no solution will meet the requirements of all station types and mechanism must be employed to incorporate multiple hardware and software systems. Backbone systems designed primarily for rapid and automated determination of hypocenter and magnitude are different from free-field strongmotion systems designed to monitor maximum amplitude and magnitude to produce rapid shake maps which are different from structural instrumentation whose data may not be required until well after the event (though for critical facilities and lifelines, these data may be needed within several minutes to an hour).

### Lineage

A means of uniquely identifying the source of a datastream is essential. Regardless of multiple paths and communications media, the authoritative source shall be the region responsible for a given data stream. In no case shall multiple regions be the responsible party. It is incumbent upon the participants of cooperative stations to determine the responsible party. Transmission along multiple paths is for rapid information purposes only--reviewed and quality controlled archival data should be provided by the responsible party.

## Distribution among nodes

## Real-time processing (distribution among modules, waveservers, dmbs)

## Distribution to archives - Tony's 01/27/01 contribution

### Introduction

Data that has been recovered by an ANSS network will be archived according to established criteria for long term access for research and analysis purposes.  In general, to assure authoritative quality control, data shall be archived by the source network unless a formal agreement is established with a cooperating network that performs the archiving functions.  Except for small events, data will be archived in two systems as part of the “dual use” philosophy, in which the same record is made available to the seismological community and to the engineering community in the formats and conventions customary for that customer group.  A side benefit of this philosophy is a naturally-occurring fully redundant archiving of the data.  The data shall be seamlessly available for both seismological analysis and engineering analysis.

Seismological data archives will be located in each region, or a subregion as appropriate.  Engineering data archives will be located in each region, or several regions may cooperate in establishing a shared archive and/or data center.

All archives shall be accessible via the Internet.  All archives thus become, in effect, one large virtual archive.  The interface requirements necessary for this virtual archive to function shall be established by ANSS and adhered to by participating networks.  At the same time, a key assurance of ANSS in data distribution by virtual means is that appropriate, full credit will be given to the source network.

### Strong motion data

Most ANSS strong motion data is expected to be recorded by free field stations, reference stations or small buildings.  The ANSS strong motion data archive shall be fully effective in accessing ground motion data.  Data sets from extensively instrumented structures will be more rare and produce highly individual data sets, and are best handled with specialized means by the networks recording them.  In any case, these records must be made available for public access within hours to a few days after significant records are obtained, in a COSMOS format.

Unless other arrangements are made, the strong motion data shall be archived and maintained by the source network, which is responsible for ongoing data quality, and for correcting errors that are discovered after the fact for previously archived data.  The network’s archive shall be the authoritative source of the data, although a copy may be maintained at a second network which has assumed a backup role for that data through an agreement.  Corrections or revisions of data or metadata at the cooperating network remain the responsibility of the source network, unless a different arrangement is established in the agreement with that network.

### Access to Archived Strong Motion Data via the COSMOS Virtual Data Center

All archived strong ground motion data shall be conveniently accessible to the public via the COSMOS Virtual Data Center.  The VDC will maintain extensive search engine capabilities so that records may be retrieved from the network archiving the data, based on parametric search results.  The data parameters are maintained at the VDC for the records that are maintained at the source networks.  The source networks shall pass to the VDC parametric information for recorded data as well as information regarding new stations, new data sets and so forth, so that the data center can keep its search engine tables updated.  Since the VDC does not serve as a source of the data, when corrections are necessary they need only be made on the data at the source network’s archive.  However, if major corrections or updates are made, the network should post a notice to that effect at the VDC of the changes made to make users aware of the changes.

## Post-earthquake processing (distribution to review modules) - Mitch's 01/29/01 contribution

Specifications for Archival processing must address several issues:

- real-time vs. post-processing vs. archive

- diverse archival information

- diverse archive population times

- QC

- diverse sources

- lineage

Archival information must be dynamic. Completeness and quality will be time dependent:

| process | information type | latency |
| --- | --- | --- |
| Automatic | waveforms, parametric, derived | seconds to minutes |
| Reviewed | parametric | minutes to hours |
| Quality Controlled | all | days to weeks |
|  | Meta Data | hours to days |

We make the distinction here between a permanent archive most likely to be administered by an established Seismological Data Management Center and an online archive operated by the various Regions. Further reference to archive is assumed to refer to the online archive unless otherwise stated.

The ANSS archive will be a distributed system of databases. Each Regional Earthquake Information Center (REIC) will maintain a relational database system linked with the other REIC RDBMS's. While some REIC's may choose to hold more information in the database each will not necessarily contain all data. For example, the National REIC database will contain all U.S. earthquakes above about magnitude 3.5 and larger global events. Other REIC databases will contain all recorded events and other waveforms of regional interest. Application interfaces will be developed to push new information from one database to another following the CNSS authoritative region rules.

Other applications will obtain information for dissemination directly from the REIC archive system. Legacy utilities such as QDDS, finger quake, and CUBE will be obsolete and no longer supported.

Regional processing centers have three primary responsibilities prior to submission to the National Archive: automatic processing, rapid processing, and post-processing. We have learned from experience that a dbms based approach for these functions is preferred. We also recognize that if a dbms is used, differing schema may be appropriate for each responsibility which may not be the schema used for the National Archive.

Automatic processing will be employed such that any given processing center is able to operate in isolation and such that no processing center is a single point of failure. Processing centers will necessarily require functional overlap in order to accomplish these tasks. Ideally any given processing center would be able to act as a backup for its nearest neighbors assuming that this does not require fiscally unreasonable data rates. Further, automated processing should be standardized throughout the system. While we recognize that certain parameters such as velocity models and attenuations relations are not homogeneous standardized methods should be employed throughout the system of processing centers. Because identical input may not be guaranteed, neither can output. Thus mechanisms must be developed to provide divergence for this data divergence.

Rapid processing is performed within about an hour of an event and provides human reviewed derived products. Ideally, this process will be able to be performed remotely however reliance on 7-24 staffing may be required in the event of catastrophic communications failures. As with automated processing, standardization will be required.

Post processing is performed within a few days and performs all the functions of rapid processing and additional tasks such as attempting to improve completeness and quality, and added value such as moment tensors, etc. It may be appropriate for post-processing to be performed on a database physically separated from the rapid processing database.

Recognizing the desire for rapid information distribution, there may be established some real-time feeds to the National Archive System (NAS). Results from both Rapid and Post processing are also fed to the NAS with the caveat that Rapid processing may be based on incomplete input. Mechanisms must be established such that the NAS and other distribution centers are provided with information that is reasonably identical regardless of which regional processing center provides it. If conflicts arise, rules must be in place (preferably automated) to provide a authoritative information to be propogated through the system.

Maintenance of some meta-data such as station information and response information will be the responsibility of the regional center. Further because any given center must be able to operate autonomously, this information must reside at the regional level (i.e. the NAS is not required to maintain robust, real-time links to provide these data to the regions).

## Distribution to users (rapid notification) - Lind 01/22/01

Earthquake information of various types must be distributed to users as part of the ANSS. The ANSS users or clients have a broad range of interests, from an emergency manager interested in rapid notifications to an earthquake engineer interested in performance-based design to a seismologist studying regional wave propagation. The first class of user is interested in information on a different time scale than the other two and generally in different mechanisms of distribution.

Today, several, although not all, regional centers provide rapid information products. These include, for example,

- Location and magnitude information (preliminary and updates)

- Mechanism/moment tensor

- Shake Maps

- Aftershock warnings

- Event waveforms

- Finite-fault parameters

As part of the unification effort of the ANSS, a minimum set of products which will be common to every region (this is probably the purview of the Data Products Subcommittee. Other possible products include "early warning" and damage and loss estimates derived from ground motion maps. From the perspective of the NAI subcommittee, it is important to note that there are some products which require low bandwidth (location, magnitude, mechanism, etc) and others which require significant bandwidth (ShakeMaps).

At the present, a number of different distribution mechanisms are in use, including:

- Fax (?)

- Pager

- Radio

- Satellite

- Internet (email and WWW)

- Extranet (WWW)

The present situation is one where there is a lack of uniformity in the availability of products and in their presentation (ie, a wide range of message formats are in use). It is difficult for a user with interest in earthquake information in multiple states to obtain notifications without appealing to many different players.

Leaving further definition of real-time products and the time scale of delivery to the Data Products committee, let's focus on the means of distribution.

Standardized formats for information products are required

This is necessary to reduce confusion among emergency managers dealing with information from different regions. All standard ANSS products must have a standard appearence and uniform terminology the country - whether it is a CUBE-style location and magnitude message, a press release, an aftershock warning, or a ShakeMap. Just as there are standard formats for internal data distribution and storage, there must be standard formats for data distribution to the user community.

Standardized mechanisms for distribution

We need to establish simple mechanisms for distributing information that makes it possible, for example, for a user in Ft. Worth to obtain earthquake for California, Arizona, Georgia, and Tennessee. This customization must be transparent to the user, but must be easy to implement.

Distribution by the Internet is wonderful, but this can only be part of the arsenal of mechanisms, given its potential vulnerablity to disturbances such as earthquakes. We will need to consider pager, radio, cellular, and satellite in addition to the WWW. Although bandwidth issues are changing rapidly, it is still worthwhile to differentiate between limited bandwidth transmissions (for example, the CUBE message format) and larger bandwidth transmissions (such as ShakeMaps).

Desired attributes:

- multiple nodes can provide information to a single user (or distributor). This is important from the perspective of redundancy as well as from

- information can be broadly distributed with limited resources from the node (ala paging capcodes that allow a defined class of users to receive information with a single call). We do not want to implement mechanisms that require individual calls to each user.

- different devices can receive information without needing to make multiple calls (i.e., pagers, cell phones, pdas, etc.).

- users can select information based on area of interest. In the weather service model, recipients can receive information on the county level.

- all distribution mechanisms must allow for queueing

Establish protocols and procedures for redundacy

It is critical to develop protocols and procedures for redundancy. The implementation of QDDS provides one example of this. In this approach, multiple nodes can contribute their "view" of events, but merging software combined with reporting boundaries gives priority to the authoritative source. However, if the authoritative source is not available, another node can report the event. QDDS is currently used to feed the REQ application, but this model could be extended - for example, to include distribution by other mechanisms.

# Strong-motion support - Tony's 01/27/01 contribution

### Data Types

Strong motion data is of three types:  parametric, raw time series, and derived time series (or spectra).  Strong motion data primarily differs from classic weak motion seismic data in its targeted application and user community.  It is the intent of ANSS that, for many records, the same data will be made available in seismic network format (SEED) and engineering format (COSMOS), targeting the two different user communities and applications.  This section is focused on, but not limited to, the engineering user community.

Parametric data

For rapid response and ShakeMap purposes, inter-center data exchange can be quite effective with a small set of parameters.  Key parameters that must be included are:

station identification,

station coordinates,

peak ground motion parameters (acceleration, velocity and displacement), and

key points on the acceleration response spectrum, Sa (0.2 second, 0.3 second, 1 second, and 3 second period values), as well as the peak of the spectrum and the period of the peak.

These parameters must be transmitted either in a small fixed-format file (or file segment), or, if a source network desires flexibility, can be transmitted in the XML protocol, using standard ANSS variable names for the parameters.

Derived time series

Strong motion records (i.e., waveform, or time series data) shall be distributed by Engineering Data Centers in the standard COSMOS format.  Networks may use different, legacy strong motion data formats internally.  If, because of the specific needs or limitations of a source network, a distribution format other than the COSMOS format is used, full documentation and a conversion utility to convert to standard format shall be provided.  The Data Center may also provide utilities for conversion between weak motion (such as SEED) and strong motion formats, or defer to the conversion utilities provided by ANSS and COSMOS.  Full information on the processing steps taken to produce the data product shall be included in the header of the file, whether for acceleration, velocity or displacement.

Spectral data series

Response spectra shall be distributed in standard COSMOS format, with documentation of damping values and periods, and the computational algorithm used.

Raw time series

In certain cases, for data distribution or secondary archiving, it may be appropriate for raw time series data to be distributed.  If distributed, the raw time series data is to be distributed in the most original form practical, and accompanied by all the parameters needed to full identify the station, instrument, and to correct for the instrument response.

### Data Identification

Data distributed by ANSS networks, whether of parametric or waveform type, shall include adequate metadata to uniquely identify the recording station, instrument (i.e., datalogger) type, sensor type, and time window or starting time.  Additional desired data includes the near surface geology description and shear wave velocity.  Supplementary information on the station, instrument or other aspects may be stored in online look up tables or database files accessible over the Internet.

### Completeness

Networks shall provide full information about the stations in their network after an earthquake.  This includes the full parameter set and waveform data (described above) for those stations that triggered.  For all other stations, the network should provide the station’s trigger level and the network’s assessment of whether the instrument was fully functional and capable to record the motion.  This establishes a ceiling (the trigger level) for the motion that was experienced at non-triggered stations.

### Monitoring/SOH

Data centers shall provide state-of-health information including information on their ability to perform their full responsibilities and activities in the event of an earthquake.  The SOH message shall have (at least) the information called for by the ANSS NAI specifications, and be performed at the prescribed time intervals.  The message shall be provided to neighboring or collaborating networks.

### Reliability

Strong motion stations shall include backup batteries to operate autonomously for four (?) days in case of loss of AC power.  The instrument shall provide onsite recording in case of loss of communication.

### Robustness

When an instrument encounters state-of-health problems, it shall communicate information on the error condition via real-time or dial-out communications to its home network and/or its backup network.  To ensure immediate usability of strong motion data for near-real time processing and ShakeMap generation, collaborating data centers shall provide redundancy including multiple independent data pathways whenever practical.

### Latency

A subset of strong motion stations shall be provided real-time communication to minimize latency in rapid response applications, including ShakeMap.  Regardless of whether continuous telemetry or automated dial-out communication in used, the data center shall process time-history recordings and provide derived data including velocity, displacement, and spectral response within two (?) hours.

### Usability

For the specialized needs of engineering applications, the data center shall provide both “uncorrected” (raw, or Phase 1) and “corrected” (bandpass-filtered and processed, or Phase 2) strong motion data and response spectra.  Processing software shall use standard approaches provided or approved by COSMOS.  However, the data center may also elect to provide results obtained using specialized or research processing methods used at that data center, but clearly distinguished from the standard processing results.  Processed data shall include acceleration, velocity, and displacement time series, and spectral acceleration data series at standard periods and dampings.

# Appendices

## Appendix A - Meetings of the NAI

In order to develop this report, the NAI subcommittee held serveral meetings and conference calls.

November  13-14, 2000 - Meeting in Pasadena, CA

Members:  Lind Gee,  Kent Lindquist, Phil Maechling, Tony Shakal, Mitch Withers

Liasons: Ray Buland

Visitors:  Kuo-wan Lee, California Division of Mines and Gelogy

January 11, 2001 - Conference call

Members:  Lind Gee,  Kent Lindquist, Tony Shakal, Mitch Withers

Liasons: Ray Buland

January 24-25, 2001 - Meeting in Golden , CO

Members:  Lind Gee,  Kent Lindquist, Tony Shakal, Mitch Withers

Liasons: Ray Buland, Steve Malone, Rick Benson (for Tim Ahern of IRIS)

Guests:  Alex Bittenbinder, USGS; Danny Harvey, BRTT

February 7, 2001 - Conference call

Members:  Lind Gee,  Kent Lindquist, Gary Pavlis, Tony Shakal, Mitch Withers

Liasons: Ray Buland, Steve Malone, Rick Benson

## Appendix B - Acronyms used in this document

ANSS		Advanced National Seismic System

API		Application Programer Interface

CNSS		Council of the National Seismic System

COTS		Commercial-off-the-shelf

CTBT		Comprehensive Test Ban Treaty

DBMS		DataBase Management System

IP		Internet Protocol

NAI		Network Architecture and Interconnections subcommittee

NAS		National Archive System

NEIC		National Earthquake Information Center

NPC		National Processing Center

QC		Quality-Control

REIC		Regional Earthquake Information Center

TCP		Transmission Control Protocol

USNSN 	United States National Seismic Network

## Appendix C - Revision History

02/13/01 - New contributions from Mitch, Kent, and Ray folded in; some LSG editing

02/08/01 - LSG begins messing around

02/07/01 - Revised to include Kent's 02/05 draft

02/01/01 - This draft is a compilation of the documents circulated in late January.  It has not been edited to reflect the proposed layout of the report.  - Lind